Objectives-Strategy-Tactical Direction

Establishing an Incident Action Plan

What is an objective?  (Entered on ICS 202)

Objectives are:

  - Statements of guidance and direction.

They answer the question:

“What can be accomplished when

all resources have been effectively deployed?”

  - Necessary for selection of appropriate strategy and tactical direction of resources.

Objectives must be:

  - Attainable.

  - Measurable.

  - Flexible and broad.

__________________________________________What is strategy? (Entered on ICS 202)

Strategy is:

  - A general plan or direction selected to accomplish the objective.

  - It answers the question:

  - “What needs to be done?”

And describes the method(s) used to accomplish the task.

________________________________________________________

What is a tactic? (Entered on ICS 204)

Tactics are:

  - The deployment and direction of incident resources to accomplish the strategy (as guided by the objective).

They answer the question:

“How are we going to accomplish the strategy?”

  - Normally established to be conducted within an operational period.

  - Therefore, tactical directions should be stated in terms of accomplishments that can be realistically achieved within the operational period.

_______________________________________________________